Simulation of Predatory Evolution Using Evolutionary Game Theory and Statistically Weighted Path Finding.

Bryce Camuso

CISC 699: Applied Project in Computer Information Sciences

Harrisburg University of Science and Technology

Problem Statement

The goal of this project is to use a simulation to better understand the evolution of the predator strategies known as ambush and pursuit by modeling land-based predator’s (terrestrial predators) stamina and stealth optimizations against three different prey animals. This is important to because such evolution can be helpful to understand how predators contribute to a stable ecosystem (Allesina & Tang, 2012). Without understanding the role predators play, we can inadvertently put both predator and prey populations at risk if we drive a species to extinction. Thus, for this project the end user will be researchers (myself) using simulation to conduct analysis on predatory evolution. The final output will be a simulation that mimics the evolution of Ambush and pursuit predators.

Milestones/Deadlines

The table below acts as a general guide for the Milestones set for this project. The full list of tasks for each milestone is compiled in the Milestones-for-thesis.xlsx under the documents folder in the project GitHub.

| Milestone Name & Number | Due Date |
| --- | --- |
| Milestone 1: project setup | 5/16 |
| Milestone 2: animal class | 5/23 |
| Milestone 3: map class | 5/30 |
| Milestone 4: movement, pathfinding & energy usage | 6/13 |
| Milestone 5: prey classes | 6/27 |
| Milestone 6: predator class | 7/18 |
| Milestone 7: test simulation/data output | 8/1 |
| Milestone 8: full simulation | 8/5 |
| Milestone 9: data analysis | 8/8 |
| Milestone 10: final outputs | 8/15 |

Project Charter

Project Objectives

This project aims to create a simulation that modals the evolution of ambush and pursuit predators. To do this a discrete event simulation has been chosen. Thus, discrete event driven simulation principles will be implanted including time steps and environmental-based decision making for predators and prey. This project seeks to use statistical weighing techniques to produce a path finding algorithm. The project finally aims to use the simulation to build out payoff function for each strategy for each hunting strategy per prey item.

Out-of-Scope Items

This project does not seek to make a highly realistic model of predators and prey interactions. This project does will not be implementing any physics or realistic movement accuracy. This project does not seek to represent group hunting strategies or prey selection criteria. This project will not be implementing competition between predators for food. This project will not be implementing sexual reproduction of predators and gene mixing of predator strategies.

Assumptions

This project has taken assumptions with how predators and prey are simulated. Both are being represented as classes and using stats to determine/represent basic facts about the creature. This was done to simplify the creation of predators and pray for quicker modeling. Assumptions were also made about the basics of predation and reproduction. A predator will only be allowed to hunt a single prey item. A predator, if it catches prey will get to eat the full prey item and that one prey item will satisfy the predator’s calorie requirements. A predator will reproduce Asexually, and offspring will inherit the parents hunting strategy and genes with a chance to mutate genes.

Risks

The main risk of this project is failure due to time. Due to the constriction of having to complete the project within a semester this has been identified as the main risk. A secondary risk is computational load requirements. Due to the nature of discrete event driven simulations this project will require major computational power. This could cause delays in the project due to extreme run time requirements. This project does not contain data from protected sources and will only be usable in a local environment. This project does not work with real animals, however data from formal studies on animal predation have been used to build background information. Any information gathered from those sources will be cited and given proper recognition.

MVP Definition

The Minimum Viable Product (MVP) for this project is a working simulation for at least one prey item (Milestone 7).

This includes

- Full path finding algorithm for both predators and prey

- Simulated 2d environment/map

- Classes to represent predator hunting strategies and chosen prey items

- A working simulation

- A CSV output file with data from simulation

- Code to be run without error on at least two different machines

Criteria for a working simulation include

- Minimum working state of the simulation running for a 1,000 generation without any runtime errors and producing output data in a CSV file

- Minimum of 1 working prey item simulation for predators to evolve against

- Multi-threading capability to help improve performance

Measurable Completion Criteria

To measurable completion for each milestone a list of files/functions that should be produced in said milestone is listed below.

Milestone 1

- Git hub repository with basic file structure

- Milestone chart with listed tasks

Milestone 2

- Animal class file

Milestone 3

- Map class

Milestone 4

- Path finding function with helper functions

- Movement calculation function

- Movement update function

- Energy usage calculation function

- Full movement cycle for creatures including energy usage, updating objects position, and environment decision making

Milestone 5

- Rabbit class

- Mice class

- Bird class

Milestone 6

- Predator class

Milestone 7

- Simulation file

- CSV with simulation testing results

Milestone 8

- Final CSV that will be used for Analysis

Milestone 9

- Data visualization in excel

- Partial report with conclusions

Milestone 10

- Final paper

- Final presentation

- Final zip file with full project

Repository

GitHub: https://github.com/Bryce-Camuso/Simulation-of-Predatory-Evolution

Annotated Bibliography

- Allesina, S., & Tang, S. (2012). Stability criteria for complex ecosystems. Nature, 483(7388), 205–208. https://doi.org/10.1038/nature10832

This source looks at how animals affect an ecosystem and defines the criteria for a stable ecosystem. The main relevance of this source is in the roles it defines for predators in an ecosystem. It acts as one of the main driving sources for why this project matters and why it matters that we understand the role predators play in an ecosystem.

- Atmar, W. (1994). Notes on the simulation of evolution. IEEE Transactions on Neural Networks, 5(1), 130–147. https://doi.org/10.1109/72.265967

This source acts as a baseline for how to simulate evolution. It highlights important

criteria for how to validate evolution simulations. The source also talks about considerations when building out an evolution simulation. For this project it acts as the main checkpoint to validate the correctness of the simulation being built.

- Michalko, R., & Pekár, S. (2016). Different hunting strategies of generalist predators result in functional differences. Oecologia, 181(4), 1187–1197. https://doi.org/10.1007/s00442-016-3631-4

This source acts as a reference for the strategies chosen to be explored in this simulation. For this simulation the hunting strategies of predators have been limited to pursuit and ambush. While this source focuses on even more strategies it highlights the pursuit and ambush hunting strategies. For this reason, this source acts as a guide for properties chosen to build out pursuit and ambush predators.

- Murray, D. L., Boutin, S., O’Donoghue, M., & Nams, V. O. (1995). Hunting behaviour of a sympatric felid and canid in relation to vegetative cover. Animal Behaviour, 50(5), 1203–1210. https://doi.org/10.1016/0003-3472(95)80037-9

This source acts as the main inspiration for this project. The source highlights how two animals in the same environment hunting the same prey can use the environment in completely different ways. For this source it looks at coyotes and lynxes hunting use of vegetation cover when hunting. However, it also highlights the strategies that both creatures use when hunting. Coyotes use a method of pursuit hunting while lynxes use a method of ambush hunting. While not the main point of the paper it does go into detail about the two strategies and how they affected the catch rates for each predator. This part of the paper ended up acting as the catalyst for this project’s point of study.

- Netz, C., Hildenbrandt, H., & Weissing, F. J. (2022). Complex eco-evolutionary dynamics induced by the coevolution of predator–prey movement strategies. Evolutionary Ecology, 36(1), 1–17. https://doi.org/10.1007/s10682-021-10140-x

This source acts as the main simulation reference when building out the plans for this project’s simulation. The study looks at movement/pathfinding algorithms for predator-prey simulations. The main finding of the study was a statistical pathfinding algorithm that looks at each of the available cells a creature can move to and assign them a weight to calculate the best move for a creature to make. For this project, the study is going to act as a reference for the path finding algorithm that is intended to be built for this simulation.

Feasibility Review

Tools

- Workstation/Architectures

  - Personal Desktop

  - IDE: Visual Studio Code

  - Task tracker: Milestone Excel sheet

  - Backup: GitHub

- Computational Resources:

  - Python 3.14.4

  - Git 2.54.0

  - GitHub

  - Microsoft Excel

  - Microsoft Word

  - Zotero

- API/External Systems

  - Python Threading Library (3.14.4)

  - Python Sudo-Random Library (3.14.4)

  - Python Math Library (3.14.4)

  - Mathplotlib (3.10.0)

  - Python CSV Library (3.14.4)

Simulation Evaluation Criteria

Convergence Metrics

This project is to use Bayesian inference models to justify convergence metrics of the simulation. This will be done by judging the closeness of the current generation stats vs previous generation.

Predator Fitness Measurements

This project will only have one true fitness measurement for predators. That being whether the predator caught prey or not in that generation. Predators that caught prey will move onto the next generation with the ability to reproduce 0-2 offspring. After the simulation/during analysis seconder measures such as focus stats (stealth for ambush predators & stamina for pursuit predators) will be used measure how close the predator was to its hunting strategy architype. These stats will also be used to create payoff functions for each hunting strategy

Statistical Comparison Methods

The main method that will be used for statistical comparison is payoff functions built off the data of the final generation from a simulation. These functions will provide a statistical metric of how a hunting strategy did compared to the other for each prey item.

Reproducibility Criteria

The reproducibility of this project will be based on convergent metrics for simulation. As a general assumption for reproducibility this simulation will aim to produce metrics from simulations that have run at least 10,000 generations. Due to limited foresight into general runtime of the simulation, this project will consider this the minimum safe assumption for reproducibility. Additionally, for conclusions based on data the final data set used for this project will be provided with the paper. If upon testing of the final simulation 10,000 is not deemed satisfactory for reproducibility (if there is still a large variability in stat spread) a larger number will be chosen for the final paper.

AI Usage Log

Generative AI is not intended to be used for this project. Any code or documents produced for this project is intended to be done by hand. If Generative AI is used it will be credited as a comment in the code or as an APA citation in the corresponding document. Basic AI principles seen in games/simulations will be used as a basis for the predator and prey decision making process. These systems are intended to be built as part of the project and thus under the copyright of this project.

Supervisor Briefing Note

The main focus of my project is simulation work with a mixture of Biology and Evolutionary Game Theory. This project is looking at simulating a simple 2d environment with statistical pathfinding. For this project to be complete the following requirements must be met. The simulation must run without error for any number of generations given. The simulation must be able to run both a single prey type as well as a full simulation with all three prey types. The simulation must keep track of and output correct data on the number of generations simulated, overall population size of each generation, and individual predators in each generation (including their stats) where the correct data will be determined by simulation type. Finnly, the simulation must output the data in a structured format that allows for easy analysis of the data (CSV files).

References

Allesina, S., & Tang, S. (2012). Stability criteria for complex ecosystems. Nature, 483(7388), 205–208. https://doi.org/10.1038/nature10832